CRISIS OS

AI-Powered Rapid Crisis Coordination for Hospitality Venues

PRD  ·  Architecture  ·  Roadmap

# 1. Product Requirements Document (PRD)

## 1.1 One-Line Pitch

Crisis OS turns fragmented hospitality emergency communication into real-time, multilingual coordinated action for guests, staff, and responders.

## 1.2 Problem

During hospitality emergencies (fire, gas leak, food poisoning, power outage, security threat), coordination fails because:

- Incidents are reported via calls, WhatsApp, or verbally — no single source of truth.

- Guests do not receive timely, role-appropriate, multilingual safety instructions.

- Managers lack a live unified view of the situation.

- Responders receive incomplete or delayed context.

## 1.3 Core Workflow

Report → Analyze → Broadcast → Track → Respond

## 1.4 User Roles

- Staff — submits incident report.

- Manager / Ops Head — monitors dashboard, exports handoff.

- Guest — receives alert, submits safety status.

- Emergency Responder — receives structured handoff summary.

## 1.5 Functional Requirements (MVP A)

### Incident Reporting — Staff

- Free-text incident input field.

- Crisis category selector: Fire | Gas Leak | Food Poisoning | Power Outage | Security Threat.

- Submit triggers AI processing pipeline.

### AI Processing — Gemini

- Input: raw staff text + crisis category.

- Output (structured):

  - Incident type and severity level.

  - Short internal summary for staff.

  - Guest-safe alert message (English).

  - Guest-safe alert message (Hindi).

  - Staff action checklist.

- All outputs rendered on confirmation screen before broadcast.

### Alert Broadcast

- Publish alert to all affected guests and staff in-app.

- Show bilingual alert (English + Hindi) on guest view.

### Guest Check-In

- Guest sees active alert with three status buttons:

  - I am Safe

  - I Need Help

  - I Cannot Move

- Status submitted to Firestore; dashboard updates in real time.

### Live Command Dashboard — Manager

- Shows: total guests affected, safe count, help-needed count, cannot-move count, pending responses.

- Updates via Firestore real-time listeners (no polling).

- Highlights critical cases (help needed, cannot move) visually.

### AI Recommendation Panel

- After incident is active, Gemini returns recommended next actions based on crisis type and current dashboard state.

- Displayed as an ordered action list for manager.

### Responder Handoff Summary

- One-click generation of structured incident report containing: incident type, time, severity, AI summary, guest status counts, and recommended actions.

- Displayed as a formatted screen; manager can copy or screenshot for external sharing.

## 1.6 Non-Functional Requirements

- Real-time status updates must reflect within 2 seconds of guest submission.

- AI response (Gemini) must render within 5 seconds on stable connection.

- UI must be usable on mobile (staff, guests) and desktop (manager).

- All text visible without horizontal scrolling on 375px viewport.

## 1.7 Out of Scope (MVP A)

- Real IoT sensor integrations.

- Direct emergency service API calls.

- Multi-hotel / multi-tenant architecture.

- Autonomous multi-agent orchestration.

- Advanced analytics or reporting dashboards.

- Push notifications via FCM (in-app only for MVP A).

## 1.8 MVP B Features (Post-MVP A, Time Permitting)

- Floor/zone-based targeted alerting.

- Voice-to-text incident reporting.

- Language support beyond Hindi.

- AI escalation recommendations with threshold logic.

- PWA / offline support.

- Mock sensor-triggered incident simulation.

## 1.9 Success Metrics for Demo

- Time from staff input to first broadcast alert generated.

- Time for manager to identify unresponsive or high-risk guests.

- Clarity of bilingual alert copy.

- Full incident lifecycle visible in one dashboard screen.

# 2. Architecture

## 2.1 Stack

- Frontend: React + Vite

- Styling: Tailwind CSS

- Backend / DB: Firebase Firestore

- Auth: Firebase Auth (mock login acceptable for demo)

- AI: Gemini API (google-generativeai SDK)

- Hosting: Firebase Hosting or Vercel

- Real-time: Firestore onSnapshot listeners

## 2.2 Application Views

- Incident Report Console (Staff view)

- AI Processing / Confirmation Screen (Staff view after submit)

- Live Command Dashboard (Manager view)

- Guest Alert and Check-In View (Guest view)

- Responder Handoff Summary (Manager view)

## 2.3 Firestore Data Model — Logical Description

Three top-level collections:

- incidents — one document per active incident containing: id, crisis type, severity, raw input, AI-generated summary, English alert, Hindi alert, staff checklist, recommended actions, status (active/resolved), timestamps.

- guests — one document per guest session containing: id, name/room, incident_id reference, safety_status (pending / safe / need_help / cannot_move), updated_at timestamp.

- alerts — broadcast records linking incidents to recipient groups (optional, can be derived from incident doc).

## 2.4 Gemini Prompt Design — Intent

### Prompt 1: Incident Structuring

System context: You are a crisis coordinator AI for a hospitality venue.

Input: raw staff description + selected crisis category.

Required output (JSON): incident_type, severity (low/medium/high/critical), internal_summary, guest_alert_en, guest_alert_hi, staff_checklist (array of strings).

### Prompt 2: Recommended Next Actions

Input: incident_type, severity, current guest status counts.

Required output: ordered list of 3–5 recommended actions for manager.

### Prompt 3: Responder Handoff Summary

Input: full incident doc + guest status snapshot.

Required output: formatted plain-text handoff report with all key fields.

All prompts should instruct Gemini to return JSON only (no markdown fences) for structured outputs, with a clear fallback to canned messages by crisis type if the API call fails.

## 2.5 Real-Time Flow

- Manager dashboard subscribes to incidents collection and guest sub-collection via onSnapshot.

- Guest status change writes to Firestore → manager dashboard updates automatically.

- No manual refresh required anywhere in the app.

## 2.6 Auth Strategy (Demo)

- Three mock login roles: Staff, Manager, Guest.

- Role stored in Firestore user document or local state.

- Firebase Auth email/password is sufficient; no OAuth required for MVP A.

## 2.7 Error Handling

- If Gemini API returns an error or malformed JSON: show fallback canned alert by crisis type.

- If Firestore write fails: show inline error with retry button.

- Guest check-in: optimistic UI update, rollback on failure.

# 3. 3-Day Development Roadmap

## Day 1 — Foundation

### Member 1: Frontend

- Initialize React + Vite + Tailwind project.

- Set up routing: /staff, /manager, /guest.

- Build Incident Report Console UI: text input, crisis category selector, submit button.

- Build Command Dashboard skeleton with placeholder stat cards.

- Build Guest Alert View skeleton with status button placeholders.

### Member 2: Backend + AI

- Create Firebase project; configure Firestore and Auth.

- Define Firestore collection structure and security rules.

- Wire incident form submit to Firestore write.

- Draft and test all three Gemini prompt templates in isolation.

- Set up Gemini API client and test structured JSON response parsing.

### End of Day 1 Checkpoint

- Incident can be submitted and written to Firestore.

- Gemini returns structured JSON from raw input (tested in isolation).

- All three route skeletons render without errors.

## Day 2 — AI + Real-Time Core

### Member 1: Frontend

- Render AI-generated summary, bilingual alert, and staff checklist after incident submission.

- Build Guest Check-In flow: display active alert, render three status buttons.

- Display real-time dashboard counters (safe, help needed, cannot move, pending).

- Highlight critical status guests visually on dashboard.

### Member 2: Backend + AI

- Integrate Gemini full pipeline into incident submission flow.

- Write Gemini output fields back to Firestore incident document.

- Set up Firestore onSnapshot listeners for dashboard and guest views.

- Implement guest status update write to Firestore.

- Create and run 3 demo scenarios: fire, gas leak, food poisoning.

### End of Day 2 Checkpoint

- Full end-to-end flow works: report → AI output → broadcast → guest check-in → dashboard update.

- Real-time sync confirmed across Staff, Manager, and Guest views.

- All three demo scenarios produce valid AI output.

## Day 3 — Polish + Submission

### Member 1: Frontend

- Add AI Recommendation Panel to dashboard.

- Build Responder Handoff Summary screen.

- Mobile responsiveness pass across all views.

- Loading states, error states, and empty states for all async operations.

- Final visual polish: typography, spacing, color hierarchy.

### Member 2: Backend + AI

- Implement Gemini Prompt 2 (next actions) and Prompt 3 (handoff summary) in live app.

- End-to-end dry runs: 3 complete crisis simulations with timing.

- Firestore security rules review.

- Deploy to Firebase Hosting or Vercel.

### Shared

- Prepare pitch deck and demo script around gas leak scenario.

- Record demo video.

- Document simple impact metrics: alert generation time, status visibility time.

### End of Day 3 Checkpoint

- Complete demo flow works live on deployed URL.

- All screens are polished and mobile-friendly.

- Pitch deck, demo script, and video recording are ready.

- Submission package assembled.

## MVP B — Conditional Additions (Only if Day 3 polish is complete before 6 PM)

- Priority 1: Voice-to-text incident reporting (browser speech-to-text API).

- Priority 2: Floor/zone-based targeted alerting.

- Priority 3: Additional language support (Gemini prompt extension).

# 4. Demo Scenario Reference

Primary demo scenario: Gas leak in kitchen on Floor 2.

Demo sequence:

- Staff enters: 'Strong gas smell near kitchen on floor 2, two staff members feel dizzy.'

- Crisis category selected: Gas Leak.

- AI generates: severity (high), summary, English alert, Hindi alert, staff checklist.

- Alert published. Guest view updates instantly with bilingual message.

- Three guests submit status: 2 safe, 1 needs help.

- Dashboard updates in real time showing counts and critical alert.

- AI Recommendation Panel shows ordered next actions.

- Manager generates and reviews Responder Handoff Summary.

Backup scenarios: Fire (Floor 3), Food Poisoning (restaurant area).

# 5. Risk Register

- Risk: Gemini returns malformed or inconsistent JSON → Mitigation: strict prompt with JSON-only instruction + fallback canned responses by crisis type.

- Risk: Real-time sync bugs close to deadline → Mitigation: lock Firestore schema by Day 2 noon; test listeners before building dependent UI.

- Risk: Overscoping → Mitigation: MVP A is non-negotiable baseline; MVP B only after full Day 3 polish pass.

- Risk: Gemini API rate limit during demo → Mitigation: cache last good AI response; keep a pre-generated demo fixture as emergency fallback.